Meeting 10/7/2022

Attendance: Marcel, Wayne, Sam, Tiger

Notes:

- create some use cases

- will lead to writing the requirements

- design doc (using online template) -> finalize requirements

- start coding and agile flow

- Marcel will get back to us with weekly meeting time(he got access too goog calendar)

main focus rn: setting clear requirements that the customer agrees on

main milestones:

- def requirements (take a couple months)

- come up with design(front end w/ frameworks and calls w/ input output on front and backend) All mapped to use cases created earlier  
- ^ the two can be done a little together

note: how will we be running a server, maybe good questions for TA/prof